# CORE Seismic Proof of Concept Statement of Work

## 1. Proof of Concept Description

### 1.1 Purpose

The purpose of this Proof of Concept is to validate that the CORE Seismic concept can operate as a simple, end-to-end induced seismicity decision-support workflow using public data and an existing physics-based attribution engine.

This PoC is not intended to represent the full product vision. It is intended to demonstrate that a user can select a seismic event within one defined operating region, trigger an analysis, and receive a structured, interpretable result showing the most likely contributing driver together with supporting evidence and geospatial context.

### 1.2 PoC Objective

The objective of this PoC is to prove the following:

- a scoped public-data workflow can be operationalized end to end

- a user can provide a simple input and trigger a meaningful analysis

- the existing physics-based attribution logic can be wrapped into a usable product experience

- the system can return a decision-support result in a format that is understandable, reviewable, and commercially demonstrable

- the product can present both an outcome and the supporting context behind that outcome

### 1.3 PoC Scope

The PoC will be intentionally narrow and will focus on a single defined region in West Texas.

The PoC will support one primary workflow:

Selected seismic event -> attribution analysis -> interpretable result with map-backed evidence

The PoC will include:

- one defined Texas region

- one user-facing analysis workflow

- one primary result view

- one map-backed evidence view

- public seismic and injection data required for the scoped workflow

- a thin application layer over the existing scientific engine

The PoC will not include:

- multi-region support

- New Mexico coverage

- broad anomaly management workflows

- alert inboxes and routing workflows

- deep operator-system integrations

- hardware deployment

- native mobile implementation

- definitive causation or culpability claims

### 1.4 Intended Outcome

At the end of the PoC, the user should be able to open the application, select a seismic event in the defined region, run the analysis, and review a result that answers the question:

"What is the most likely contributing driver for this event, and why?"

The result should be suitable for demonstration to stakeholders as a credible first proof that the platform can convert public basin data and existing scientific logic into a usable product workflow.

## 2. Very Short User Flow

The PoC user flow is intentionally simple and demonstration-oriented.

- The user opens the CORE Seismic PoC application in a browser.

- The system displays the predefined Texas region together with available seismic events.

- The user selects one seismic event from the list or map.

- The user clicks Analyze Event.

- The system runs the existing attribution engine using the selected event and nearby contextual data.

- The system returns a structured result showing likely driver, support/confidence level, supporting signals, and map-backed evidence.

- The user reviews the result and the supporting context on the same screen.

## 3. Acceptance Criteria

This PoC will be considered successful when the following conditions are met:

- a user can access the application in the agreed deployment environment

- the application presents a predefined Texas regional view and available seismic events

- the user can select a single seismic event for analysis

- the system can execute the event-analysis workflow end to end using the existing scientific methodology

- the system returns a structured, human-readable result for the selected event

- the result includes the leading interpretation, support/confidence framing, and a short explanation

- the application presents relevant geospatial context for the selected event, including nearby activity used in the analysis

- the result includes a structured evidence view or evidence object suitable for review

- the workflow can be demonstrated reliably for agreed sample events

- the PoC is stable enough for stakeholder demonstration and follow-up discussion

The PoC is not required to provide definitive causation conclusions, production-grade scalability, or multi-region operational coverage.

## 4. Technical Implementation Plan

### 4.1 Functional Scope and Estimated Effort by Discipline

#### 4.1.1 Existing Codebase Analysis

##### What needs to be done

Before implementation begins, the existing Permian codebase must be reviewed in enough depth to confirm what is truly reusable for the PoC and what requires adaptation or repair.

Key tasks:

- review the current codebase structure and module boundaries

- identify the core attribution flow and its execution path

- verify dependency requirements and environment setup

- validate whether the main scientific pipeline can run successfully

- confirm which modules can be reused directly and which require modification

- identify technical risks, gaps, and integration constraints

- document findings that affect implementation planning

##### Total estimate

25 - 30 hours

#### 4.1.2 Backend Work

##### What needs to be done

The backend work assumes that the existing Permian scientific codebase already contains the core attribution logic and that this logic can be reused rather than rebuilt.

Backend implementation should focus on turning the existing scientific workflow into a simple, stable, product-facing Proof of Concept.

Key backend tasks:

- validate that the existing attribution flow can run successfully in the chosen PoC environment

- scope the solution to one predefined Texas region only

- prepare the event retrieval flow for the selected regional dataset slice

- create a minimal event-list endpoint for the frontend

- create a single-event analysis endpoint

- load the selected event and gather the nearby contextual records needed by the engine

- execute the attribution engine using the selected event input

- transform raw scientific output into a UI-friendly response format

- generate a simple structured evidence object for technical review

- implement basic logging, fallback handling, and error management

- support frontend integration and fix API contract issues during testing

##### Total estimate

120 - 140 hours

#### 4.1.3 Frontend Work

##### What needs to be done

The frontend work should focus on a very small but professional user-facing interface that demonstrates the end-to-end PoC workflow clearly.

Key frontend tasks:

- build a browser-based single-screen PoC interface

- create the layout for event selection, analysis action, result summary, and map view

- implement the event list and selected-event preview state

- implement the analysis trigger action and loading states

- implement the result summary card for likely driver, support level, and explanation

- implement the supporting-signals section

- integrate a map view with event and contextual overlays

- connect the UI to the backend event-list and analysis endpoints

- handle loading, empty, success, and error states cleanly

- perform UI refinements required for demonstration readiness

##### Total estimate

65 - 90 hours

#### 4.1.4 DevOps Work

##### What needs to be done

The DevOps work should focus on making the PoC stable, runnable, deployable, and easy to demonstrate.

Key DevOps tasks:

- prepare environment configuration and secrets handling

- package the backend and frontend for deployment

- configure runtime services and basic hosting setup

- support deployment of the PoC to the selected environment

- configure basic process supervision, restart behavior, and logging visibility

- assist with end-to-end smoke testing in the deployed environment

- support final deployment fixes and demo-environment stabilization

##### Total estimate

25 - 30 hours

### 4.2 Total Estimated Implementation Effort

Based on the agreed PoC scope and assuming existing-codebase reuse, the estimated total implementation effort is:

235 to 290 hours

This estimate includes codebase analysis, implementation, deployment support, and practical stabilization effort required for a demonstration-grade PoC.

### 4.3 Delivery Summary

Two full-stack developers can realistically deliver this PoC in approximately 4 to 5 weeks, assuming they work in parallel and the existing scientific codebase is materially reusable.

### 4.4 Additional Project Effort

#### Pre-Project Discovery, Scoping, and SoW Preparation

This effort covers pre-project technical discovery, scope definition, estimation preparation, implementation planning, and Statement of Work drafting required to define the PoC delivery approach.

Estimated effort: 8 hours

#### Technical Coordination and Communication

Estimated effort: 15 - 20 hours

## 5. Summary Statement

This Proof of Concept is intended to validate one focused, commercially relevant induced seismicity workflow rather than deliver a full operational platform. The implementation is deliberately scoped to one Texas region, one event-analysis workflow, and one structured result experience so that the project can demonstrate the practical value of the underlying scientific methodology in a clear and credible way.

Under the assumption that the existing attribution codebase is materially reusable, the PoC can be delivered as a browser-based, demonstration-grade application with a realistic implementation effort of 235 to 290 hours, plus separately itemized pre-project discovery and technical leadership effort which in total would lead to 258 to 318 hours.

Delivery time: 4-5 weeks